Assessment guide

Working in digital support

Digital support

Assessment 2: building and maintaining a network

SAMPLE

# Working in digital support

Digital support

Assessment 2: building and maintaining a network

  - Sample

# To be given to learners on or after XX XXXXXXXX XXXX.

# Learner instructions

read all provided information carefully before you start the work

you must clearly identify and label all of the work you produce during the supervised time

# Learner information

the maximum time for this assessment is 6 hours

all of the work you submit must be your own

# Please complete the details below clearly and in BLOCK CAPITALS.

| # Learner name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # Centre name |  |  |  |  |  |
| # Learner number |  |  | # Centre number |  |  |  |

# Theme 1: principles of cyber security

### Background

The IT company you work for has attracted a number of new customers and you have been asked to join a new project as a junior team member. The project will involve implementing a network for a local solicitors’ firm.

The solicitors are about to move into a new building and require the network to be designed and implemented. A meeting with the customer has already taken place.

### Conditions

Duration: 2 hours.

Internet access is not allowed for this section.

At the end of the section, the work must be submitted.

### Resources

You will be provided with the following resources to help you complete this section:

written transcript of the customer meeting (see the workbook)

project specification document (see the workbook)

project planning tool

## Task 1

You are required to develop the project specification for the customer’s project.

A blank project specification document has been provided for you with all the required headings.

You are required to complete the document and fill in the missing information.

The transcript from the meeting between the customer and the various project members has been provided along with the following important information:

project start date: Monday next week

project duration date: 3 working days to develop the plan, 5 working days for design, and up to 10 working days to implement and test

project structure:

  - project board: Paul Hardcastle and Janet Marks

  - project manager: Lucie Jennings

  - head of technical services: Yousif Shami

  - team member: <your first name and surname>

## Task 2

Develop a project plan for the 15 days of the project using a suitable project planning tool.

You need to provide details of suitable activities and durations that would be carried out during the project.

### Evidence

project specification

project plan

# Theme 2: working in a project team

## Background

The project planning documents have been signed off and the design and implementation tasks need to be actioned.

The local solicitors’ firm have identified the following requirements for the new building and roughly placed the devices where they would like them to be located in the building:

office 01, 02, 03, 04 and the reception area all require wired computer access

WiFi should be available in all rooms

a wireless printer has been placed in the corridor behind office 03

a network storage device has been placed in the server room

the business should be cyber secure due to the nature of the sensitive information stored

## Conditions

Duration: 2 hours.

Internet access is allowed when completing the invoice document this section. You must not use the internet for any other reason.

At the end of the task, the work must be submitted.

## Resources

You will be provided with the following resources to help you complete this section:

cable selection document (see the workbook)

floorplan graphic (see the workbook)

invoice document (see the workbook)

security plan document (see the workbook)

diagramming/graphics software (for example, Microsoft Visio)

## Task 3

You are required to undertake the following design tasks for the business:

annotate the floorplan network connections to show how the various devices will be connected

identify the IP addresses to be used for each device on the network

complete the cable selection document that explains the differences between CAT5 and CAT6 cables to help make cable selection easier

recommend a type of cable for the customer and explain why you think this is a wise choice

using the invoice document, create an invoice that will list the details of all the items of hardware and infrastructure required to install this network (note: the computers do not need to be included on the invoice) – add extra lines as required

complete the security plan document where you identify the cyber threats and countermeasures to reduce the threat and secure the business

## Evidence

annotated floorplan graphic

cable selection document

invoice document

security plan document

# Theme 3: networking

## Background

The design process has been completed and you are now required to develop the test network for the customer to sign off.

The following network design diagram has been provided to illustrate how the network will be arranged:

## Conditions

Duration: 2 hours.

Internet access is not allowed for this section.

At the end of the task, the work must be submitted.

## Resources

You will be provided with the following resources to help you complete this section:

network cable creation tools – cable tester, crimping tool and wire cutter

reel of network cable

RJ45 ends

2 computers

unmanaged network switch

network printer

malware software

installation log (see the workbook)

## Task 4

You are now in the implementation phase of the project. The network has been set up for you based on the diagram above:

the 2 computers have been wired to the network switch

PC1 IP address is 192.168.0.1

PC2 IP address is 192.168.0.2

You are required to complete the following activities (for each activity, you are required to provide photographs or print screen evidence with a short explanation, and record all evidence in the installation log):

create a CAT5e crossover network cable using the resources provided

provide evidence that the cable has been tested

configure both computers to print to the network printer

create the following user accounts on PC1:

| Username | Name | Privilege |
| --- | --- | --- |
| phardcastle | Paul Hardcastle | Administrator |
| jmarks | Janet Marks | Administrator |
| Secretary | Secretary | Standard |

create the following folder shares and permissions on PC1 second partition:

| Folder name | Users | Permission |
| --- | --- | --- |
| Live Cases | phardcastle | Read/Write |
|  | jmarks | Read/Write |
| Archive Cases | phardcastle | Read/Write |
|  | jmarks | Read |
| Working Folder | Secretary | Read/Write |
|  | phardcastle | Read/Write |
|  | jmarks | Read/Write |

provide evidence of 2 activities that could help secure PC1 and explain what you did and why

Reminder: make sure you provide evidence for all tasks in the installation log in the workbook.

## Evidence

- installation log

# Document information

All the material in this publication is © NCFE

Owner: Head of Assessment Design